LLM DATA FORGE  •  PHASE REPORT

Phase 1: Data Acquisition & Infrastructure Setup

CSCI 6996 Independent Study — Distributed Data Curation & Quality Optimization for Efficient LLM Pretraining

| Prepared by: | Yash Pulapalli |
| --- | --- |
| Date: | October 4, 2026 |
| Reporting session(s): | Phase 1 working session, October 4, 2026 |
| Phase status: | Complete — 20,000 documents ingested to partitioned Parquet |

## 1. Phase Objective

Source raw text corpora for pretraining experiments, and stand up the distributed processing environment (Apache Spark cluster/environment and Parquet-based, partitioned storage) that all later phases will run on.

## 2. Planned Tasks for This Phase

- ☑  Identify and download raw text corpus/corpora to use as the base dataset

- ☑  Set up Apache Spark environment (local cluster, cloud cluster, or managed service)

- ☑  Define the Parquet storage schema and partitioning strategy

- ☑  Ingest raw data into partitioned Parquet format

- ☑  Validate the pipeline runs end-to-end on a small sample before scaling up

## 3. Work Completed This Session

Built and ran the Phase 1 ingestion pipeline end to end on a local Windows machine. The pipeline streams documents from the public C4 corpus (allenai/c4, English config, train split) through HuggingFace datasets, loads them into an Apache Spark DataFrame, and writes them to data/raw/ as partitioned, Snappy-compressed Parquet.

Two runs were completed: a 500-document validation run to confirm the full path (stream, Spark, Parquet write) worked, followed by the real-scale run of 20,000 documents. Both finished with exit code 0, and the final run reported "Wrote 20,000 documents" to data/raw/.

Two reusable components now exist for later phases: ingest.py (command-line ingestion with --num-docs, --partitions, --dataset, --config and --split options) and spark_session.py (a shared Spark session factory that also auto-configures the Windows prerequisites described under Challenges).

## 4. Methodology / Approach Used

Corpus choice: C4 (English) was chosen over an already heavily cleaned corpus such as WikiText because it still contains realistic near-duplicates, boilerplate and uneven-quality pages. That gives the Phase 2 filters and Phase 3 deduplication a visible, measurable effect. It is also far easier to work with than raw Common Crawl WARC files. Streaming means only the first N non-empty documents are pulled, not the full corpus (roughly 750 GB).

Schema: each record has three string columns: doc_id (a UUID assigned at ingestion), text (the document body, stripped; empty documents are skipped) and source (dataset/config name, so provenance survives when variants are combined later).

Storage layout: the DataFrame is repartitioned to 4 partitions and written in overwrite mode as Snappy Parquet. At this scale (tens of MB) the partition count only needs to give Spark some parallelism; the rule of thumb of 100–250 MB per file should be revisited if the corpus is scaled up.

Compute: Spark runs in local mode on a single laptop, as scoped in the project proposal, so no cluster is required. Validation proceeded from a small sample (500 documents) to the target scale (20,000) before any further scaling.

## 5. Tools & Technologies Used

- Apache Spark (PySpark 4.x), local mode

- Parquet (Snappy compression), partitioned output

- HuggingFace datasets (streaming) with source data allenai/c4, English config

- Python 3.13, OpenJDK 17 (Temurin), Hadoop winutils.exe and hadoop.dll (Windows), PyCharm, Git/GitHub

## 6. Results / Outputs

| Metric | Value | Notes |
| --- | --- | --- |
| Source corpus | allenai/c4 (en, train) | Streamed; first 20,000 non-empty documents |
| Documents ingested | 20,000 | Preceded by a 500-document validation run |
| Parquet size on disk | ≈ 27.75 MB (27,750,122 bytes) | Total of data/raw/, including 4 Parquet part files plus small Spark checksum and _SUCCESS files |
| Avg. compressed size per document | ≈ 1.4 KB | 27,750,122 bytes / 20,000 documents (compressed, so not raw text length) |
| Output layout | 4 partitions | Snappy-compressed Parquet in data/raw/ |
| Raw text size and token count | 43.43 MB of text; ~10.86M tokens (estimated) | Measured at the start of Phase 2 with baseline_stats.py; tokens estimated as characters / 4 |
| Ingestion runtime | Not recorded | Timing was not captured; add it if needed for the final report |

## 7. Challenges & Issues Encountered

### Java not found by Spark

Installing JDK 17 with winget initially failed (error 1618, another installer running) and, once installed, the java command was still not recognized in PowerShell and PyCharm despite a correct-looking PATH. Resolved by adding automatic JAVA_HOME detection to spark_session.py, which finds an installed JDK and sets JAVA_HOME and PATH for the process.

### Python worker failed to connect back

Spark's Python workers launched the Microsoft Store python alias ("Python was not found") instead of the real interpreter. Resolved by setting PYSPARK_PYTHON and PYSPARK_DRIVER_PYTHON to the interpreter that is running the script.

### Hadoop on Windows: winutils and hadoop.dll

The Parquet write first failed with "HADOOP_HOME and hadoop.home.dir are unset", then with an UnsatisfiedLinkError in NativeIO. Both are Windows-only requirements of Spark's Hadoop file layer. Resolved by installing winutils.exe and hadoop.dll into C:\hadoop\bin and having spark_session.py set HADOOP_HOME and add that folder to PATH.

### Warnings that did not need fixing

A pandas 3.0 compatibility warning from PySpark, an unauthenticated HuggingFace Hub notice, a Parquet memory-manager warning (resolved by using fewer partitions), and a "task of very large size" warning because documents are collected on the driver before createDataFrame. All are harmless at 20,000 documents.

## 8. Key Learnings

- Spark on Windows needs more setup than on Linux or macOS: a JDK, correct Python interpreter paths, and Hadoop's winutils.exe and hadoop.dll. Encoding that setup in one shared spark_session.py means later phases inherit it without repeating the work.

- Validating with a small sample (500 documents) first made each environment failure quick to isolate before spending time on the full 20,000-document run.

- Streaming a public corpus avoids a large download. The current design collects documents into a Python list on the driver, which is fine at this scale but will not hold for millions of documents; scaling up would need a different ingestion path (for example, writing batches straight to Parquet with pyarrow).

- Reading one error at a time and fixing the root cause (rather than working around symptoms) kept debugging manageable; each fix was documented in code so the environment is reproducible.

## 9. Status Summary

| Status | On track? | Comments |
| --- | --- | --- |
| Complete | Yes | All planned Phase 1 tasks done; raw dataset is ready for Phase 2. |

## 10. Next Steps

Ready to start Phase 2 (Cleaning & Quality Filtering Pipeline). The raw dataset is in data/raw/ in the agreed schema (doc_id, text, source).

Carry-over: decide whether to scale the corpus beyond 20,000 documents before the training phase. (The baseline character and token counts were measured at the start of Phase 2: 43.43 MB and about 10.86M estimated tokens.)